What went well?

* Completed all tasks in sprint backlog
* Majority of commits were atomic
* Pair programming
* Sprint Backlog priorities were good.
* Scrum meetings were good
* Split workload well
* Story points estimates were relatively accurate
* Website was working and search UI was minimalistic

What went bad?

* GitHub commit with bad names
* Didn’t do proper repository branching
* Sprint 1 backlog story points assigned for sub tasks don’t add up
* Didn’t commit sprint backlog frequently
* Product backlog not evolving throughout sprint
* Scrums halfway in the day, which split the day. People used that time to arrive.
* Sprint Review
  + Didn’t introduce ourselves
  + Connection to TV didn’t work
  + Didn’t communicate on what we were going to present well
  + Started discussing next sprint late into the meeting
  + Didn’t take charge in the meeting
* User stories were too technical
* Didn’t do unit testing
* Didn’t do code review
* Didn’t do Sprint burn down chart
* Didn’t do return on investment

What will we do next?

* Make Scrum meeting earlier in the day
* Follow GitFlow branching method
* Practise sprint review
* Better story points assignment
* Commit sprint backlog daily
* Do unit testing
* Do code review
* Do sprint burn down chart
* Do return on investment